Thesis Advisor Appointment

By signing this form, both the Student(s) and the Faculty Advisor acknowledge their commitment to the successful completion of the capstone project/thesis and agree to:

- Maintain regular communication and active collaboration throughout the duration of the capstone project/thesis, including attending scheduled consultations and meeting agreed-upon milestones.

- Complete all required capstone project/thesis deliverables in accordance with the policies, standards, timelines, and academic integrity guidelines.

- Prepare for and participate in all required oral presentations, including proposal, progress, final defense, and other presentations required by the department or University.

- Support the dissemination of research outputs, including the preparation of manuscripts for joint publication, conference presentation, or other scholarly venues, subject to university policies and mutual agreement of the authors.

- Recognize and comply with university policies on Intellectual Property (IP), including the proper attribution of authorship, ownership of research outputs, confidentiality of proprietary information, and commercialization, where applicable.

| Duration | July 13, 2026-May 31, 2027 |  |
| --- | --- | --- |
| Academic Program | Bachelor of Science in Computer Science |  |
| Type of Project | CS Thesis |  |
| Thesis Title | RideShareEU: A Priority-Scored Greedy Matching Algorithm for Optimizing Schedule-Based University Carpooling. |  |
| Name of Researchers | De Asis, Von Altair R. Dimacali, Xyrus Lorenz M. Sayat, Nash Adriane D. |  |
| Section 2: Thesis Advisor Conforme: ADVISOR; Specialization; Highest Educational Attainment; Signature; Date. John Rover Sinag; Software Development; Master in Multimedia Arts. Consultation Schedule: TTH 7:30 - 9:00am 4:00pm - onwards |
| Approval: DEAN RODRIGO C. BELLEZA, JR. Dean, CCMS |  |  |

Capstone Project Workplan

AY 2026-2027

| Project Activities | Output/ Deliverables | Target Date of Accomplishment | Assigned To |
| --- | --- | --- | --- |
| Project Setup and Environment Configuration | Next.js frontend and Node.js backend environments ready; project repository and structure created | July 15, 2026 – July 24, 2026 | All Members |
| Frontend Development – Login & Verification Screen | Institutional identity verification UI (University Email/SIS Login) complete | July 25, 2026 – August 7, 2026 | Nash |
| Frontend Development – Campus Dashboard | Main dashboard with active rides, quick search modal, and upcoming trip summary complete | July 25, 2026 – August 7, 2026 | Von |
| Frontend Development – Ride Posting & Route Screen | Ride host form for recurring campus trips, departure time windows, and route stops complete | August 8, 2026 – August 21, 2026 | Xyrus |
| Frontend Development – Ride Matching & Search Screen | Semicentralized ride search interface with compatibility filters and match score badges complete | August 8, 2026 – August 21, 2026 | Nash |
| Frontend Development – Interactive Campus Route Map | Interactive map integration showing campus meeting points, route overlap, and driver detour paths | August 22, 2026 – September 4, 2026 | Von |
| Frontend Development – Trip Details & Fuel-Share Panel | Trip view modal with suggested fuel-share cost split breakdown and co-rider roster complete | August 22, 2026 – September 4, 2026 | Xyrus |
| Frontend Development – Notifications & User Profile | User profile page with stated carpooling preferences and real-time trip notification center complete | August 22, 2026 – September 4, 2026 | Nash |
| Database Schema Design and Setup | Relational database schema (Users, Vehicles, Routes, Trips, Bookings) and migration scripts ready | September 5, 2026 – September 11, 2026 | Von |
| Algorithm Setup – Space-Time Clustering Pre-processing | Logic implemented to group campus commuters by departure time windows and geographic proximity | September 5, 2026 – September 11, 2026 | Xyrus |
| Backend Development – Institutional Authentication | Authentication flow and university email verification middleware working | September 12, 2026 – September 18, 2026 | Nash |
| Backend Development – Trip & Ride Management APIs | RESTful API endpoints for posting, updating, and querying campus rides complete | September 12, 2026 – September 18, 2026 | Von |
| Algorithm Development – PSGA Stage 1 (Route Filter) | Priority-Scored Greedy Algorithm Stage 1 filtering by route overlap percentage and schedule match | September 12, 2026 – September 18, 2026 | Xyrus |
| Backend Development – Geocoding & Mapping APIs | Route geocoding, distance matrix, and detour distance calculation APIs integrated | September 19, 2026 – September 25, 2026 | Xyrus |
| Backend Development – Fuel-Share Calculation Engine | Automated cost-splitting API based on distance and passenger count operational | September 19, 2026 – September 25, 2026 | Nash |
| Backend Development – Notification & Booking APIs | Semicentralized ride request, confirmation, and status notification endpoints working | September 19, 2026 – September 25, 2026 | Von |
| Algorithm Development – PSGA Stage 2 (Preference Score) | Priority-Scored Greedy Algorithm Stage 2 ranking candidate matches by user preference scores | September 19, 2026 – September 25, 2026 | Nash |
| Algorithm Evaluation & Detour Cost Benchmarking | Performance report evaluating route overlap accuracy, matching speed, and detour minimization | September 26, 2026 – October 2, 2026 | Von |
| Algorithm Integration with Matching API | Completed PSGA engine integrated into the live backend matching recommendation endpoint | September 26, 2026 – October 2, 2026 | Xyrus |
| System Testing (User Story, Black Box, White Box) | Comprehensive functional, UI, and API test cases completed and documented | September 26, 2026 – October 2, 2026 | All Members |
| Usability & Behavioral Evaluation (TAM / TPB Survey) | Campus user testing completed; survey data on perceived usefulness, trust, and acceptance validated | September 26, 2026 – October 2, 2026 | All Members |
| Align All Manuscript Sections with Completed Application | Full thesis manuscript (Chapters 1–4) aligned with actual system screenshots, charts, and metrics | October 3, 2026 – October 9, 2026 | All Members |
| Final Defense Preparation and Presentation | Defense slide deck and live system demo complete; final defense presentation conducted | October 10, 2026 – October 30, 2026 | All Members |
| Revise Manuscript Based on Panel Feedback | Revised manuscript incorporating all panel comments and technical recommendations | October 31, 2026 – November 6, 2026 | All Members |
| Create Revision Matrix and Final Submission | Revision matrix table completed; final hardbound/electronic manuscript submitted | November 7, 2026 – November 13, 2026 | All Members |

| Name of Student Researchers/Signature | Name of Adviser/Signature |
| --- | --- |
| De Asis, Von Altair R. Dimacali, Xyrus Lorenz M. Sayat, Nash Adriane D. | John Rover Sinag |